USERS STORIES

Epic 1: Core Simulation Engine

Goal: Build the backend logic to simulate supply chain dynamics across all four tiers.

User Stories:

- As a developer, I want to model each tier’s state (inventory, backlog, pipelines) so that the simulation reflects real supply chain behaviours.

  - Subtasks:

    - Define data structures for tier state

    - Initialize default values

    - Validate state transitions

- As a developer, I want to implement the weekly update cycle so that each tier processes orders and shipments correctly.

  - Subtasks:

    - Code event sequence logic

    - Handle delays and pipeline advancement

    - Integrate cost calculations

- As a developer, I want to simulate demand scenarios (step change, Poisson, trend + noise) so that the game reflects realistic variability.

  - Subtasks:

    - Create demand generator functions

    - Add random seed control

    - Clip and round values appropriately

- As a developer, I want to log all tier decisions and states to CSV so that performance can be analysed later.

  - Subtasks:

    - Define CSV schema

    - Write logging function

    - Test for consistency across runs

Epic 2: Pygame User Interface

Goal: Create an interactive UI for human and AI gameplay.

User Stories:

- As a player, I want to view each tier’s inventory, backlog, and pipeline so that I can make informed decisions.

  - Subtasks:

    - Design visual panels

    - Display real-time data

    - Update UI per week

- As a player, I want to toggle between human and AI control per tier so that I can customize gameplay.

  - Subtasks:

    - Add control buttons

    - Implement toggle logic

    - Reflect changes in UI

- As a player, I want to advance the game week-by-week so that I can control the simulation pace.

  - Subtasks:

    - Add “Next Week” button

    - Trigger backend update

    - Refresh UI state

- As a player, I want to save and load game states so that I can resume simulations later.

  - Subtasks:

    - Serialize game state to JSON

    - Implement load function

    - Add UI buttons for save/load

Epic 3: AI Policy Implementation

Goal: Build automated decision-making policies for non-human tiers.

User Stories:

- As a developer, I want to implement a Base-Stock policy so that AI tiers can maintain target inventory levels.

  - Subtasks:

    - Define target level logic

    - Calculate order quantity

    - Integrate with tier state

- As a developer, I want to implement a PI controller so that AI tiers can respond dynamically to backlog and inventory.

  - Subtasks:

    - Define PI formula

    - Add tuneable parameters (α, β, γ)

    - Test responsiveness

- As a player, I want to adjust AI policy parameters via the UI so that I can experiment with different strategies.

  - Subtasks:

    - Add sliders/input fields

    - Bind to backend config

    - Validate inputs

- As a developer, I want to compare AI policies with human decisions so that I can analyse performance differences.

  - Subtasks:

    - Tag control type in logs

    - Track cumulative costs

    - Prepare summary metrics

Epic 4: Analysis and Reporting

Goal: Provide insights into system behaviours and bullwhip effects.

User Stories:

- As an analyst, I want to generate plots of inventory, backlog, and orders so that I can visualize system dynamics.

  - Subtasks:

    - Load CSV logs

    - Create time-series plots

    - Format for clarity

- As an analyst, I want to calculate bullwhip ratios per tier so that I can measure amplification effects.

  - Subtasks:

    - Compute variance of orders/demand

    - Normalize results

    - Display in bar chart

- As an analyst, I want to compare total costs across policies so that I can evaluate efficiency.

  - Subtasks:

    - Aggregate cost metrics

    - Create summary table

    - Highlight best performers

- As a developer, I want to include a reflection section in the notebook so that I can document key learnings.

  - Subtasks:

    - Write reflection template

    - Summarize findings

    - Link to scenario results

Epic 5: User Story Lifecycle and Agile Integration

Goal: Align development with Agile practices and SDLC phases.

User Stories:

- As a product owner, I want to define user stories using the format “As a [user], I want [goal] so that [benefit]” so that the team stays user-focused.

  - Subtasks:

    - Draft initial stories

    - Review with stakeholders

    - Refine for clarity

- As a scrum master, I want to organize stories into sprints so that we can deliver incremental value.

  - Subtasks:

    - Prioritize backlog

    - Estimate effort

    - Assign to sprint

- As a developer, I want to break stories into tasks and subtasks so that implementation is manageable.

  - Subtasks:

    - Identify technical actions

    - Link to user stories

    - Track progress

- As a team, we want to conduct retrospectives after each sprint so that we can improve our process.

  - Subtasks:

    - Schedule review meetings

    - Collect feedback

    - Adjust workflow